## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/1/11
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Modified the UI | Angelita | 100% | 1:30
Study more on GET and POST method | Angelita | 100% | 1:00
Create Lecturer login and main view, student report calendar view | Angelita | 100% | 2:00
User authorization for student and lecturer login | Angelita | 100% | 4:00
 |  | Total time: | 8:30

## Slide 3: Plan for This Week
Task | Member | Work Hours
Work on saving working hours into database | Angelita | 8:00
 | Total time: | 9:00

## Slide 4: Phase Task Board
To Do
Working hours input
In Progress
In Review
Models
Class diagram
Sequence diagram
Done
Product backlog
Hello world
UI Mockups
Use case diagram
Views

## Slide 5: Issues & Risks (*if any)
Problem
Writing working hours in to the database is difficult
Cause
It is difficult to get the date and month for each working hours with the code from webflow
Possible Solution
Re-write JS code for the report calendar page
Deadline