## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/11/29
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Finished setting up environment | All | 100% | 2:00
Revised class diagram | Angelita | 50% | 2:00
Created project app, models, and added models to admin page | Angelita | 100% | 3:00
 |  | Total time: | 9:00

## Slide 3: Plan for This Week
Task | Member | Work Hours
Continue working on the models -> search for ways to optimize input method and input format validation | Angelita | 3:00
Create function to assign student and lecturer to course | Angelita | 2:00
Start to create the views | Angelita | 2:00
 | Total time: | 7:00

## Slide 4: Phase Task Board
To Do
Views
In Progress
Class diagram
In Review
Done
Product backlog
Hello world
UI Mockups
Use case diagram
Models

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline