## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/12/13
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Working on time display | Angelita | 50% | 1:00
Study on view | Angelita | 100% | 2:00
study create view | Tomohito | 50% | 2:00
 |  | Total time: | 5:00

## Slide 3: Plan for This Week
Task | Member | Work Hours
Create input validation functions | Angelita | 2:00
Create views | Angelita | 4:00
 | Total time: | 6:00

## Slide 4: Phase Task Board
To Do
Views
In Progress
Class diagram
In Review
Done
Product backlog
Hello world
UI Mockups
Use case diagram
Models

## Slide 5: Issues & Risks (*if any)
Problem
Difficulty in dividing task
Cause
Lack of communication
Possible Solution
More communication
Deadline
As soon as possible