## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/12/21
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Meeting | All | 100% | 1:00
Wrote a short tutorial | Angelita | 100% | 0:30
Created views for student login page and student main page | Angelita | 50% | 3:00
create lecturer login page by miking view | Tomohito | 30% | 2:00
 |  | Total time: | 7:30

## Slide 3: Plan for This Week
Task | Member | Work Hours
Continue working on connection between views and models | Angelita | 6:00
make lecturer login page | Tomohito | 3:00
 | Total time: | 9:00

## Slide 4: Phase Task Board
To Do
Views
In Progress
Class diagram
In Review
Done
Product backlog
Hello world
UI Mockups
Use case diagram
Models

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline