## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/10/12
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Read and understand RFP | Tomohito | 100% | 2:00
Read and understand RFP | Angelita | 100% | 2:00
Update README.md | Angelita | 100% | 0:15
Research about language and frameworks | Angelita | 100% | 2:00
 |  | Total time: | 6:15

## Slide 3: Plan for This Week
Task | Member | Work Hours
Understand requirements and use-case analysis | All | 1:00
Make product backlog | All | 2:00
 | Total time: | 06:00

## Slide 4: Phase Task Board
To Do
iMake product backlog
Program score page
Program statistics page
Design character icons for quiz
In Progress
Program puzzle view page
Program puzzle edit page
In Review
Puzzle page DB model modification
Done
Database setup
Design template update
Program start page
Design quiz effects

## Slide 5: Issues & Risks (*if any)
Problem
we have to understand programming language and tools.
Cause
we may cannot advance task.
Possible Solution
Deadline