## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/11/09
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Created UI mockups | Angelita | 90% | 10:00
Research about Django admin page | Angelita | 100% | 2:00
Hello world | Angelita | 100% | 0:30
Prepare for phase 1 demo | All | 100% | 2:00
make our vision | Tomohito | 100% | 2:00
 |  | Total time: | 16:30

## Slide 3: Plan for This Week
Task | Member | Work Hours
Modify admin page | Angelita | 4:00
Make phase backlog + detailed task description | Angelita | 2:00
sequence diagram | Tomohito | 2:00
 | Total time: | 08:00

## Slide 4: Phase Task Board
To Do
Phase backlog
Server side code for login request
Admin page
Sequence diagram
In Progress
In Review
Use case diagram
Class diagram
UI Mockups
Done
Product backlog
Hello world

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline