## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/11/16
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Studied more about Django | Angelita | 100% | 4:00
Put links to UI mockups in README.md | Angelita | 100% | 0:30
Continued working on setting up environment for Tomohito | All | 50% | 1:00
create sequence diagram | Tomohito | 90% | 2:00
 |  | Total time: | 8:30

## Slide 3: Plan for This Week
Task | Member | Work Hours
Modify admin page | Angelita | 4:00
Make phase backlog + detailed task description | Angelita | 2:00
Revise class diagram | Angelita | 2:00
Sequence diagram | Tomohito | 2:00
Revise use cases | Tomohito | 2:00
Finish setting up environment | All | 1:00
 | Total time: | 13:00

## Slide 4: Phase Task Board
To Do
Phase backlog
Admin page
Sequence diagram
In Progress
In Review
Use case diagram
Class diagram
UI Mockups
Done
Product backlog
Hello world

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline