## Slide 1: Project: TA Report System
IE04 Weekly Progress Report
2022/1/18
Team: Sauce Katsudon

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Revise system design and future plan | Angelita | 100% | 2:00
Work on calendar display | Angelita | 40% | 2:00
make logout function | Tomohito | 30% | 2:00
 |  | Total time: | 6:00

## Slide 3: Plan for This Week
Task | Member | Work Hours
Continue working on the calendar | Angelita | 4:00
Work on working hours input | Angelita | 2:00
create logout function | Tomohito | 2:00
 | Total time: | 8:00

## Slide 4: Phase Task Board
To Do
Working hours input
In Progress
In Review
Models
Class diagram
Sequence diagram
Done
Product backlog
Hello world
UI Mockups
Use case diagram
Views

## Slide 5: Issues & Risks (*if any)
Problem
Writing working hours in to the database is difficult with the JS code from webflow
Cause
Need to make separate pop-up window for each day
Possible Solution
Re-write JS code for the report calendar page
Deadline